## Slide 1: Project Title
Saksham

## Slide 2: Project Title: Saksham Prepared by : Sai Kiran
Situation / Problem / Opportunity
Situation
Axis Bank offers a wide range of financial products and services, including savings accounts, loans, credit cards, and investment products. Currently, customer information is scattered across multiple systems, making it difficult to gain a unified view of a customer’s entire portfolio linked to a single mobile number. This fragmented data limits the bank’s ability to provide personalized services, quick issue resolution, and effective cross-selling.
Problem
Fragmented Customer Data: Different banking products are managed by separate systems, leading to inefficiencies in retrieving complete customer information.
Delays in Customer Service: Without a consolidated view of the customer portfolio, service teams face delays in addressing customer queries and complaints.
Missed Revenue Opportunities: The inability to see the complete relationship with a customer hampers cross-selling and up-selling efforts.
Compliance Challenges: Scattered data makes it difficult to comply with regulatory requirements for reporting and audit trails.

## Slide 3
Opportunity
Unified Customer View: By implementing the Saksham application, the bank can consolidate all customer information linked to a single mobile number, providing a 360-degree view of the customer.
Enhanced Customer Experience: A comprehensive customer portfolio will enable faster service, personalized product offerings, and better engagement, thereby increasing customer satisfaction and loyalty.
Increased Revenue Generation: With a unified view of customer data, the bank can identify cross-selling and up-selling opportunities more effectively.
Improved Operational Efficiency: Centralized data access will streamline internal processes, reducing operational costs and improving productivity.
Regulatory Compliance: A consolidated system will simplify reporting and help meet regulatory and audit requirements more efficiently.

## Slide 4: Purpose Statement (Goals):
The purpose of implementing the Saksham application is to enable Axis Bank to retrieve and manage the complete customer portfolio by linking all financial products and services to a unified mobile number. This centralized approach will provide a holistic view of customer relationships, streamline customer service, enhance cross-selling opportunities, and improve decision-making through comprehensive customer insights.

## Slide 5: Project Objectives
Solution Selection According to Design Criteria, Specifications, and Requirements Ensure that the proposed solution aligns with the defined business requirements and technical specifications to meet the bank’s operational goals.
Solution Prototyping and Testing Develop a prototype of the Saksham application, followed by rigorous functional and non-functional testing to ensure performance, reliability, and compliance with banking regulations.
Process Optimization and Automation Streamline internal banking processes by leveraging the Saksham application to reduce manual intervention, improve efficiency, and enhance user experience.
Enhanced Customer Experience Provide an intuitive and user-friendly interface to improve the experience for both internal users and bank customers, leading to higher satisfaction and retention.
Compliance with Banking Regulations Ensure that the application adheres to all financial industry regulations, including security, data privacy, and audit requirements, to mitigate risk and enhance trust.

## Slide 6: Success Criteria :
The success of the Saksham application will be measured by the following criteria:
Unified Customer View: Successful integration of all customer portfolios linked to their mobile numbers, ensuring data consolidation across systems.
Improved Customer Service: Reduction in response time for customer queries and complaints, with faster issue resolution.
Enhanced Cross-Selling Opportunities: Increased revenue from targeted product recommendations based on a complete customer portfolio.
User Adoption: High adoption rate by employees and customers, with minimal training requirements.
Regulatory Compliance: Achieving compliance with banking regulations and maintaining secure, audit-friendly data.
Operational Efficiency: Streamlined processes leading to cost reduction and improved productivity

## Slide 7: Methods and Approach
Methods/Approach for Saksham Application in an Agile Project
Establish Selection Committee and Define Requirements
  Form Cross-Functional Teams: Establish a committee comprising product owners, business analysts, IT leads, and key end-users to oversee the project.
  Agile Requirement Elicitation: Use Agile elicitation techniques such as user story mapping, brainstorming, and interviews to gather requirements.
  Create a Product Backlog: Document all gathered requirements as user stories in a prioritized product backlog, ensuring clarity on the Definition of Done (DoD).
  Define Acceptance Criteria: Collaboratively define clear acceptance criteria for each user story to ensure consistent validation

## Slide 8
Select Vendors and Finalists through RFP, Demonstrations, and Reviews
Issue RFP: Invite proposals from vendors capable of supporting Agile delivery.
Vendor Evaluation: Assess vendors based on pre-defined Agile readiness criteria, including their ability to collaborate, deliver in iterations, and handle changing requirements.
Conduct PoC and Demos: Request shortlisted vendors to present a Proof of Concept (PoC) and demonstrate their solution, focusing on adaptability to the bank’s requirements.
Agile Pilot Project: Conduct a short pilot project with top vendors to evaluate their performance in an Agile environment.

## Slide 9
Select and Implement Solution in Agile Mode
Agile Team Formation: Form dedicated Agile teams, including Scrum Masters, Product Owners, Developers, and QA Engineers.
Sprint Planning and Execution:
  Break down high-priority user stories into tasks during sprint planning.
  Conduct sprints in 2-3 week cycles, with deliverables at the end of each sprint.
  Hold daily stand-up meetings to track progress and remove blockers.
Continuous Testing and Integration: Implement Continuous Integration (CI) and Continuous Testing (CT) processes to ensure code quality and rapid feedback.
Sprint Reviews and Retrospectives:
  Showcase completed work to stakeholders in sprint review meetings.
  Conduct retrospectives to identify areas of improvement and enhance future sprint performance.
User Training and Knowledge Transfer: Provide end-user and technical staff training iteratively during sprints to reduce the learning curve post-deployment

## Slide 10
Go Live with the New System
Final UAT and Pre-Deployment Testing: Ensure all key stakeholders sign off on the final UAT after successful completion of all user stories.
Incremental Rollout: Deploy the Saksham application incrementally, starting with a pilot launch for select users, followed by a full-scale rollout.
Post-Go-Live Support: Establish a dedicated support team to monitor system performance, manage issues, and provide continuous assistance during the initial post-go-live period.
Agile Continuous Improvement: Collect feedback from users post-launch and use it to enhance future releases through continuous Agile delivery cycles.

## Slide 11
  Resources :
Resources for Saksham Application Agile Project
People
  Project Team Members:
    From the Client Community:
      Product Owners to represent business needs and manage the product backlog.
      Key Stakeholders to provide inputs during sprint reviews and UAT.
From ITS (Information Technology Services):Business Analysts: To facilitate requirement gathering and maintain the product backlog.
Scrum Master: To ensure Agile processes are followed and help remove impediments.
Development Team: Java developers, UI/UX designers, and testers for iterative development and continuous testing.
Infrastructure Team: Network administrators and database administrators to manage deployment and maintenance.
Support Team: To provide post-go-live support and helpdesk services

## Slide 12
Time
The total implementation timeframe is 18 months, divided as follows:
  12 months for iterative development, prototyping, testing, and user training.
  3 months for final UAT, phased deployment, and go-live.
  3 months for post-go-live support, monitoring, and stabilization
Budget
Total Project Budget:
  Hardware, Software, Training, and Services: Not to exceed Rs. 50,00,000.
  Third-Party Software Evaluation, Site Visits, and Consultancy: Not to exceed Rs. 30,00,000.
Other Resources
  Third-Party Software Evaluation: Hire consultants to assess vendor solutions and conduct feasibility studies.
  Site Visits: Organize visits to similar banking institutions to understand best practices and challenges.
  Reports and Market Research: Utilize industry-standard reports (e.g., Dataquest reports) for informed decision-making during vendor selection and solution evaluation.

## Slide 13: Risks and Dependencies
Risk: Current Solution Familiarity
The existing solution has been in place for over N years and is highly intuitive for current users. Transitioning to the Saksham application may face resistance due to users' familiarity with the old system and reluctance to adopt new technology
Mitigation: Provide comprehensive training, gradual transition plans, and user support to ensure smooth adoption and reduce resistance to change.
Risk: Difficulty in Quantifying Cost Justification
The cost justification for the Saksham application—considering improvements in ease of use, quality of information, speed of accessibility, and ease of support and maintenance—may be difficult to quantify in a way that management can clearly see the improvements in system utilization and ROI.

## Slide 14
Mitigation: Define clear Key Performance Indicators (KPIs) and metrics early in the project, focusing on both qualitative and quantitative benefits such as customer satisfaction, operational efficiency, and cross-selling opportunities. Regularly track and report on these metrics to demonstrate value.
Dependency: Integration with Existing Systems
The Saksham application’s success depends on seamless integration with the bank’s existing infrastructure and systems. Any issues with integration could delay project timelines or affect system performance.
Mitigation: Conduct thorough system analysis and testing during the early stages of the project to identify potential integration challenges and address them proactively
Dependency: Third-Party Software and Vendor Support
  Dependence on third-party software for certain functionalities or vendor support could introduce delays or challenges in meeting project timelines.
  Mitigation: Vet third-party vendors thoroughly, establish clear Service Level Agreements (SLAs), and ensure contingency plans for vendor-related issues.

## Slide 15: To Be Completed by Appropriate Manager : Sai Kiran
Project Sponsor : Arjun
Project Manager : Alok