## Slide 1: “OnDoor”Online Grocery Store
By-
Chandra Shekhar Kumar Singh
Date- 05-01-2025

## Slide 2: Situation
‘OnDoor’ is an innovative online grocery retail platform that provides convenient, city-specific solutions for grocery shopping. Designed to cater to the modern consumer, ‘OnDoor’ enables timely delivery of high-quality groceries through its regional stores. By leveraging the ‘OnDoor’ app, customers can seamlessly browse, select, and purchase items, addressing the needs of those who lack the time for traditional, offline grocery shopping.
The project aims to revolutionize the grocery shopping experience by ensuring accessibility, convenience, and efficiency. With a focus on customer satisfaction and operational excellence, ‘OnDoor’ will enhance urban grocery supply chains, fostering a loyal customer base and strong market presence.

## Slide 3: Problems
Time Constraints: Customers with demanding jobs or other responsibilities struggle to find time for grocery shopping.
Limited Accessibility: People may find difficulties in finding high end products in their nearby stores.
Inconvenience During Emergencies: In times of bad weather, illness, or other emergencies, visiting physical stores becomes highly inconvenient or impossible.
Crowding and Queues: Peak hours often lead to overcrowding, long waiting times at checkouts, and an unpleasant shopping experience.
Stock Availability Issues: Customers may waste time visiting multiple stores if the desired items are unavailable at one location.
No Home Delivery Options: Carrying heavy grocery bags, especially for bulk purchases, poses a significant inconvenience to customers without personal vehicles.

## Slide 4: Opportunities
Expansion into New Cities: Growing urbanization and demand for online grocery services offer a chance to expand beyond current locations.
Integration of AI and Machine Learning: Personalized recommendations and smarter logistics optimization can improve customer satisfaction and reduce operational costs.
Subscription Services: Offering subscription-based plans (e.g., monthly grocery kits) can ensure customer loyalty.
Collaboration with Local Vendors: Partnering with local farms or small businesses can create a unique selling point for fresh and locally sourced products.
Sustainability Initiatives: Introducing eco-friendly packaging and delivery practices can attract environmentally conscious customers.

## Slide 5: Purpose Statement (Goal)
The purpose of ‘OnDoor’ is to revolutionize grocery shopping by providing a seamless, efficient, and customer-centric online platform. To establish a city-specific online grocery retail platform that provides easy access to fresh and packaged groceries with timely delivery. The goals are as follows-
Enhancing Customer Convenience: Simplify the grocery shopping experience through a reliable and intuitive app.
Ensuring Timely Delivery: Strengthen logistics and regional infrastructure to meet delivery timelines consistently.
Expanding Market Reach: Grow operations to new cities and regions, increasing accessibility for a larger customer base.
Building Customer Loyalty: Introduce loyalty programs, rewards, and subscription services to maintain a dedicated customer base.

## Slide 6: Project Objectives
Establish Regional Stores: Set up strategically located regional hubs for efficient inventory management and faster delivery.
User-Friendly Mobile App: Develop a robust and intuitive mobile application that simplifies the ordering process.
Features: Customers can easily register, login, search items, customise, then place orders. Cart, account, history management should be available.
Scalable Operations: Implement a scalable infrastructure to accommodate future expansion to additional cities.
Timely Delivery: Ensure a delivery timeline of under 2 hours within city limits.

## Slide 7
High-Quality Offerings: Partner with trusted suppliers to provide fresh and high-quality groceries.
Sustainability: Promote eco-friendly practices, including reusable packaging and efficient delivery routes.

## Slide 8: Success Criteria
Launch and successful operation in at least three cities within the first year.
Achieve a 90% customer satisfaction rate based on post-delivery surveys.
Maintain a delivery success rate of 95% within the promised timeline.
Onboard a minimum of 10,000 active users within six months of launch.
Attain profitability within two years of operation.

## Slide 9: Methods/Approaches
Market Research (Req. Gathering): Conduct thorough research to identify target customer demographics and preferences in selected cities.
Technology Development: Build a secure, scalable mobile app and backend system with features such as real-time inventory updates, order tracking, and multiple payment options.
Req. Analysis: Used UML diagrams, use cases, use cases diagrams to analyse and prioritise the requirements.
SDLC Model: Used agile model and scrum framework for this project as it is collaborative, accountable and focuses on customer feedbacks and satisfaction.
Meetings: Conducted various meetings like sprint planning, daily sprint, sprint &product backlog , sprint review and sprint retrospective meetings.

## Slide 10
Marketing Campaigns: Launch targeted digital marketing campaigns to build brand awareness and drive user acquisition.
Customer Support: Set up a responsive customer service team to handle queries and complaints efficiently.
Logistics Planning: Design optimized delivery routes and partner with local logistics providers for last-mile delivery.
Supplier Partnerships: Collaborate with local farmers, distributors, and wholesalers to ensure a steady supply of goods.

## Slide 11: Stakeholders
Internal Stakeholders:
Founders and Investors
Technology and Development Teams
Operations and Logistics Teams
Marketing and Customer Service Teams
External Stakeholders
Customers
Suppliers and Distributors
Delivery Partners
Local Governments

## Slide 12: Resources Required
Financial Resources:500,000 for app, backend, and AI integration. 50,000 per store for inventory and setup. 200,000 for initial campaigns . 100,000 for delivery systems and fleet management.
Time: 6 months for app and system infrastructure. 3-6 months per region. Pilot in select cities within 12 months.
Human Resources: Skilled teams for app development, operations, marketing, and customer support.
Technology: Secure servers, mobile app development tools, and analytics platforms.
Infrastructure: Warehouse space, delivery vehicles, and office setups.
Other Resources: Third Party payment gateway, site visits

## Slide 13: Risks
Operational Risks: Delays in setting up regional hubs or supply chain issues.
Competitive Risks: Strong competition from established players in the market.
Technical Risks: Potential app failures or security breaches.
Customer Risks: Initial low adoption rates or dissatisfaction with services.

## Slide 14: Dependencies
Technological Readiness: Timely completion of app development and testing.
Supply Chain Partnerships: Strong relationships with suppliers and distributors.
Regulatory Compliance: Adherence to local laws and regulations.
Market Demand: Accurate understanding of customer needs and preferences.

## Slide 15: Conclusion
‘OnDoor’ aims to bridge the gap between traditional grocery shopping and modern convenience through its city-focused online platform. By leveraging technology, optimizing operations, and focusing on customer satisfaction, ‘OnDoor’ has the potential to become a market leader in urban grocery retail. With proper planning, execution, and stakeholder collaboration, ‘OnDoor’ can successfully transform the grocery shopping experience, driving value for customers and stakeholders alike.