## Slide 1: Facets Project
Prepared by [Nilesh Bhambure]

## Slide 2: Situation
• Description of the Facets application.
• Role in helping configuration analysts process medical claims effectively.
• Importance in ensuring smooth medical claim operations.

## Slide 3: Problems
• Inefficiencies in claim processing without automated systems.
• Manual errors leading to delays.
• Lack of a streamlined workflow for configuration analysts.
• Challenges in scaling due to outdated systems.

## Slide 4: Opportunities
• Automating claim processing to reduce manual effort.
• Streamlining workflows for better productivity.
• Utilizing advanced technologies like Java and MySQL.
• Ensuring compliance and scalability in the healthcare domain.

## Slide 5: Goals of the Project
• To improve the efficiency of medical claim processing.
• Enhance the user experience for configuration analysts.
• Reduce errors and improve compliance.
• Scale the system to handle growing demands.

## Slide 6: Project Objectives
• Design a user-friendly interface for configuration analysts.
• Automate repetitive tasks using Java-based modules.
• Use MySQL for robust data storage and processing.
• Maintain a 99% accuracy rate in claims processing.

## Slide 7: Success Criteria
• Improved processing speed (30% faster).
• Error reduction (down by 20%).
• Positive user feedback from configuration analysts.
• Adherence to the project timeline and budget.

## Slide 8: Methodology and Approach
• Model: Waterfall
1. Requirement gathering and analysis.
2. Design phase with detailed workflows.
3. Development using Java and MySQL.
4. Testing for accuracy and efficiency.
5. Deployment and user training.
6. Maintenance and support.

## Slide 9: Resources
• People Involved:
- Project Manager
- Business Analysts
- Developers
- Quality Assurance Team
- End-users (Configuration Analysts)
• Technology:
- Programming: Java
- Database: MySQL

## Slide 10: Risk & Dependencies
• Technical Risks:
- Integration with existing systems.
- Data migration challenges.
• Budget Risks:
- Resource allocation.
- Unexpected project delays.