## Slide 1: LOAN MANAGEMENT SYSTEM
Prepared by – Satish Sargar
Date:13 Jan 2025

## Slide 2: The current system is manual and inefficient, involving a lot of paperwork, which leads to slow loan processing, data mismanagement, and customer dissatisfaction.
Situation

## Slide 3: The manual system can't handle the bank's increasing load of loan applications efficiently. The key problems are Lack of Automation: Customer Dissatisfaction: Data Management Issues:
Problem:

## Slide 4: The opportunity is to develop an automated Loan Management System that will do 10 minutes loan processing, improve customer service, and reduce the operational burden on the bank’s staff.
Opportunity:

## Slide 5: Automate Loan Processing Enhance Customer Experience Real-Time Loan and EMI Management Improve Data Security and Management: Generate Reports:
Goals of the Loan Management System

## Slide 6: Automate Loan Application Process Improve Customer Interaction Streamline EMI Calculation and Tracking Generate Comprehensive Reports Reduce Operational Costs
Project Objectives

## Slide 7: Reduction in Loan Processing Time Customer Satisfaction Accurate EMI Calculation and Payment Tracking Data Security and Regulatory Compliance Paperless Operations Seamless Report Generation
Success Criteria

## Slide 8: 1. Requirements Gathering: What we do: Talk to the people who will use the system (bank staff, customers, IT) to find out exactly what they need. Output: A list of what the system should do, like handling loan applications, EMI calculations, and ensuring data security.
Methods/Approach

## Slide 9: What we do: Plan how the system will work using diagrams and sketches, showing how customers, admins, and the system will interact. Tools: Use simple tools like MS Visio for diagrams and wireframes. Output: A blueprint of the system, showing how data flows and how features will be structured.
2. Designing the System:

## Slide 10: What we do: Write the actual code to build the system step by step. Tools: Use Java for the frontend and MySQL to store data. Output: The working loan management system that can accept applications, calculate EMIs, and manage loan info.
3. Developing the System:

## Slide 11: What we do: Test every part of the system to make sure it works correctly and without bugs. Tools: Use automated tests to check everything is running smoothly. Output: A fully tested system that’s ready for use.
4. Testing the System:

## Slide 12: What we do: Install the system on the bank’s server and make it live for customers and staff to use. Output: A live system available online for users.
5. Deploying the System:

## Slide 13: What we do: Teach the bank staff how to use the system and provide guides to help them. Output: Training sessions and user manuals.
6. Training and Documentation:

## Slide 14: What we do: Fix any bugs or issues that come up after launch and add new features as needed. Output: Ongoing support to keep the system running smoothly.
7. Maintenance:

## Slide 15: Project Manager: 1 Business Analysts: 2 UI/UX Designers: 1 Frontend Developers: 2 Backend Developers: 2 Database Administrator: 1 QA Testers: 1-2 Technical Support Staff: 1
Human Resources:

## Slide 16: Requirements Gathering: 10 days System Analysis: 6 days System Design: 15 days Coding: 20 days Testing: 10 days Implementation: 3 days implementation within 4 months
Time Frame:

## Slide 17: Project Manager: 1 Business Analysts: 2 UI/UX Designers: 1 Frontend Developers: 2 Backend Developers: 2 Database Administrator: 1 QA Testers: 1-2 Technical Support Staff: 1
Budget:

## Slide 18
Budget:
1. Hardware Costs
Item | Description | Quantity | Cost (Approx.) | Total
Development Servers | Server (2.4 GHz Processor, 40 GB HDD, 2GB RAM) | 2 (Dev & Prod) | 150000 | 3,00,000
Database Server | MySQL Server (2.4 GHz Processor, 40 GB HDD) | 1 | 2,00,000 | 2,00,000
Client Machines | Client Machines (1.9 GHz, 20 GB HDD, 1GB RAM) | 3 | 80000 each | 2,40,000
Backup/Storage | External Storage/Backup for data recovery | 1 | 50000 | 50000
Networking Equipment | Routers, Switches, etc. | 1 | 1,00,000 | 1,00,000
Miscellaneous | Cables, Cooling, Power Units | - | 50000 | 50000
Total Hardware Cost |  |  |  | 9,40,000

## Slide 19: Third-Party Software Evaluation API support credit score APIs Salary verification software(Perfois) document verification software Evaluation and pilot testing of third-party solutions may cost anywhere from 200000 to 500000 depending on the vendor and depth of testing required
Budget:
Other

## Slide 20: User Resistance: People might find it hard to switch to the new system; help them with training and gradual changes. Cost Justification: It's hard to show clear cost savings; focus on improvements like faster processes and better data. Business Disruption: System changes could cause downtime; test thoroughly and run the old and new systems together for a while. Support Complexity: The new system might need special skills; train your team and get help from the vendor at first.
Risks and Dependencies:

## Slide 21: Integration Issues: The new system must work well with older ones; check compatibility and plan how to move data smoothly. Vendor Dependency: Relying on outside services can be risky; make sure vendors promise good service and are reliable.Regulatory Compliance: The system must follow legal rules; regularly check it meets all regulations.
Risks and Dependencies:

## Slide 22: Kunal Gawli(AVP)
Project Sponsor(BANK)
Project Manager(Shalaka Muley)