## Slide 1: Salesforce – Term Deposit
Prepared By – Rohit Salvi
Date – 24.12.2024

## Slide 2: Situation
Term Deposits has been one of the favourable products in banking industry since a long time. This has been one of the major USP for banks to attract clients by offering competitive interest rates.
In an ideal situation, term deposits are booked in single day from the bank end post receipt of term deposit request from client end. The current process at the bank end is that term deposit request is received at branch end and after initial scrutiny of request letter the same is sent to Central Processing Team by uploading request in application – Salesforce.
However it was observed that while processing of the request at the branch end there were mis-outs, errors by the branch user i.e. the maker, leading to delay in term deposit booking and ultimately affecting the FTR (First Time Right) criteria for the respective branch performance and further leading to customer dis-satisfaction situations.

## Slide 3: Situation
To over come this problem the bank decided to modify its procedural methods by enhancing a new feature in the application by creating an E-checklist to be updated at a maker and checker level. This was seen as an opportunity to get term deposits being booked in a few hours time and resulting to client delight.

## Slide 4: Goals
The purpose of this project is to mitigate the delay in processing of term deposits and also avoiding potential client complaints and possible loss in terms of penal action from client end.
We have identified Salesforce application enabled with E-checklist to ensure that term deposits are processed at FTR (First Time Right).
By this application, the request would flow seamlessly from Branch end to Central Processing Team. By the introduction of this new application feature the bank would be able to increase it funds flow in the form of deposits received from client, increase in client base, increase in efficiency of term deposit processing.

## Slide 5: Project Objectives
Understand Client needs
Provide Best Service
Achieve highest client satisfaction levels
Improve First Time Right (FTR) for Term Deposit Bookings to 95%
Adhere to banks laid down process and policies
Increase the banks Term deposit value
Increase banks Client Base

## Slide 6: Project Objectives
Contribute towards banks profitability
Better Term Deposit offerings
Streamline Term Deposit process
Reduce the error rates
Implementation of enhanced in Salesforce application
Introduction of E-checklist for Term Deposit Booking
Allocate the budget
Identify risks and challenges

## Slide 7: Project Objectives
Identify the resources
Build high performance team
Improve technical and analytical skills
Improve productivity with cross functional team
Create a performance focused culture

## Slide 8: Success Criteria
Meeting the user requirements
Term Deposits are processed at FTR (First Time Right)
FTR to be maintained at 95 %
Reduction in errors
Minimal Client complaints pertaining to Term Deposits
Successful Implementation of Salesforce E Checklist
Project to be completed within given timeframe
Project to be completed within budget

## Slide 9: Success Criteria
Project to completed with allocated resources
Successful updation of E-checklist at branch end level
Successful migration of E-checklist data to Central Processing Team
Best optimal Salesforce application performance
Positive client feedback
Increase in banks Term deposit value, customer base and profitability
Reduction in Back Value Date Term Deposit Bookings

## Slide 10: Methods / Approach
Bank has appointed a Term Deposit Committee consisting of Country Sales Head, Branch Control Unit Head, Internal Audit Head, Information Technology Head.
After evaluation of existing system functionalities in Salesforce, it is recommended for introduction of E-Checklist at maker and checker level for all branches at bank level
E-checklist to include the following post all details are filled by Client in Term Deposit form which is in banks standardized format

## Slide 11: Methods / Approach
a. Branch Code - Mandatory
b. Term Deposit Value Date - Mandatory
c. Product Code – Mandatory
d. Signature Verification Confirmation – Mandatory
e. Maker Name - Mandatory
f. Checker Name – Mandatory
Since Salesforce Application already exists with bank. Request for Information (RFI) and Request for Quotation (RFQ) is asked for.

## Slide 12: Methods / Approach
Salesforce Term Deposit E- Checklist is identified as a solution to mitigate Term Deposit Processing Discrepancies
Statement of Work (SOW) is finalised.
Technical Team consisting of Project Manager, Business Analyst, Java Developers, Testers and Data Base Developers is identified for this project
Bank has identified Project Head, SME and experienced end users for the project
Business Analyst has first identified the project goals and objectives
Business Analyst has then done the stakeholder analysis for this project using RACI Matrix

## Slide 13: Methods / Approach
Business Analyst has done requirement gathering from Bank end using elicitation techniques like document analysis, brainstorming, interviews and observations
Business Analyst has then documented the requirement in Business Requirement Document.
Business Analyst then proceeds to UML Diagrams ( Use Case and Activity Diagram) and also prepares Functional and Non Functional Requirement Documents, Software Requirements Specification and RTM
Business Analyst has then completed Knowledge Transfer to its Development team regarding the requirements

## Slide 14: Methods / Approach
Development Team works of development and Coding part
Testers to then test application functionality and identity and fix the bugs
UAT testing to be arranged by Business Analyst with trained bank end users
Post satisfactory confirmation from Banks Project Head, business analyst to get a sign – off
Salesforce - Term Deposit E-checklist to deployed for Live Environment
Application maintenance to implemented
Gather Bank feedback

## Slide 15: Resources
Bank Committee : Ms. Priyanka – Project Head
Mr. Rajesh – SME
Ms. Harshita & Ms. Devika – End User
Salesforce Team : Mr. Hanumant - Project Leader
Mr. Rohit – Business Analyst
Mr. Gajanan & Mr. Yogesh - Java Developers
Ms. Madhuri & Ms. Anshika – Testers
Ms. Sneha – Database Admin

## Slide 16: Resources
Time – 12 Months maximum time frame
Budget - Not exceeding 1 Crore
Project Size – Medium 500 to 1000 Man Hours
Software – JavaScript, HTML.
Hardware – Bank Server, Hard Disk.
Documents – Existing Salesforce document

## Slide 17: Risks and Dependencies
Change Request
Budget Vs Expectations
Lack Of Collaboration
Rules and regulations
Stakeholders availability
Resource dependencies
User Expertise

## Slide 18: Executive Summary
Current State – Low FTR success rate for Term Deposits
Salesforce Term Deposit
Future State – FTR success rate for Term Deposit not below 95%
Salesforce Term Deposit E-checklist
Introduction of Salesforce Term Deposit E-checklist will help the bank in Term deposit success rate processing leading to increase in term deposit volumes, increase in customer base, happy clients and increase banks profitability.