## Slide 1: Retort Sterilization Application
For Tastybite India
Prepared By- Tushar Musale Date- 07-01-2025

## Slide 2: Introduction
Tastybite India aims to enhance its retort sterilization process by implementing an automated system to improve efficiency, ensure regulatory compliance, and maintain product quality.

## Slide 3: Project Objectives
• Automate sterilization process control and monitoring.
• Ensure comprehensive data logging and traceability.
• Provide a user-friendly interface for operators and supervisors.
• Seamlessly integrate with existing hardware and enterprise systems.
• Meet regulatory standards such as FDA and WHO.

## Slide 4: Success Criteria
• Improved data accessibility and traceability.
• Reduced downtime and manual intervention.
• Enhanced operational efficiency and cycle performance.
• Compliance with regulatory standards and successful audits.

## Slide 5: Key Features
• Automated control of sterilization cycles.
• Real-time monitoring of temperature, pressure, and time.
• Recipe management for customized cycles.
• Alarms and notifications for deviations.
• Comprehensive reporting and analytics.

## Slide 6: Project Plan (Waterfall Methodology)
1. Requirements Gathering: Define system needs and regulatory requirements.
2. System Design: Create architecture and UI mockups.
3. Implementation: Develop, integrate, and test the application.
4. Testing: Validate functionality, performance, and compliance.
5. Deployment: Deploy the solution and train users.
6. Maintenance: Monitor, update, and provide ongoing support.

## Slide 7: Risks and Dependencies
• Transition challenges due to familiarity with the current manual system.
• Dependencies on timely hardware integration and stakeholder collaboration.

## Slide 8: Resources and Budget
• People: Project team members from Tastybite India and external consultants.
• Time: Project completion within 5 months.
• Budget: Total cost not to exceed Rs. 25,00,000

## Slide 9: Conclusion
The Retort Sterilization Application will revolutionize Tastybite India's sterilization process by enhancing efficiency, ensuring compliance, and maintaining product quality.