Prepared by: - Mohammad Imran Date :- 12/12/2024

- Current Problems

  - Inefficiency in Manual Documentation: - Time-consuming paperwork leading to delays in processing.

  - Limited Accessibility:-Physical visits required, which may inconvenience customers unable to visit branches easily.

  - Communication Gaps: - Potential miscommunication between departments and stakeholders can lead to errors.

  - Dependency on Physical Verification: - Reliance on in-person property inspections may slow down the process.

  - Document Fraud Risks: - Increased vulnerability to submission of fraudulent documents.

  - High Turnaround Time: - Lengthy approval timelines can deter potential borrowers.

  - Inconsistent Customer Experience: - Variability in service quality across different branches and representatives.

## Lack of Real-Time Updates: - Customers may not receive timely updates on their application status.

  - Resource Constraints:-Limited staff availability may lead to bottlenecks in processing applications.

- With this project, these problems could be solved.

## Faster Loan Processing:-

Digital banking has reduced home loan approval times by up to 70% due to automation, allowing approvals within a few hours to days compared to weeks

## Increased Accessibility and Convenience:-

Customers can now apply for home loans online 24/7, with 90% of top Indian banks offering digital loan applications on web and mobile Platforms.

## Improved Customer Experience:

With user-friendly digital interfaces and chat support, customer satisfaction rates for home loans have risen by approximately 40% in banks offering digital experiences.

## Reduced Operational Costs:

Automated processing reduces paperwork and physical resources, cutting operational costs by 20- 30% for banks and making home loans more affordable.

## Data Analytics and Insights:-

Digital systems enable better data collection and analysis, allowing for more informed decision- making and risk assessment.

## Enhanced Security:-

Measures Advanced digital security protocols can help safeguard sensitive customer information and reduce fraud risks.

- Resources required.

| Category | Resources |
| --- | --- |
| Personnel resources | Project Manager (₹1,00,000 per month) |
|  | Developers (2 at ₹75,000 per month each) |
|  | UI/UX Designers (2 at ₹50,000 per month each) |
|  | Business Analyst |
|  | QA Engineers (2 at ₹40,000 per month each) |
|  | Security & Compliance Expert |
|  | Customer Support (5 at ₹25,000 per month each) |
| Software and Tools | Google Cloud Platform (GCP) |
|  | Google Workspace (Annual Subscription) |
|  | Google Identity & Security |
|  | DocuSign Integration (Annual Subscription) |
|  | Third-Party APIs (Verification, Valuation, Legal Agencies) |

- Organizational change is required to adopt this technology?

## Process Overhaul

    - Transition from manual to automated workflows to ensure efficiency.

    - Redesign of document handling processes to accommodate digital document management systems

## Staff Training and Upskilling

    - Training programs for employees to use new tools like CRM software, workflow automation platforms, and analytics tools.

    - Building technical proficiency in cloud infrastructure and cybersecurity protocols.

## Cultural Shift

    - Promoting a digital-first mind-set across teams.

    - Encouraging adoption of self-service and automation practices among employees and customers.

## Structural Modifications

    - Realignment of roles and responsibilities to support new technology, such as appointing digital process coordinators.

    - Creation of a dedicated IT team for maintenance and troubleshooting of the new systems.

## Policy Updates

    - Updating organizational policies to comply with digital transaction standards, cybersecurity regulations, and customer data protection laws.

    - Establishing clear guidelines for digital workflows and escalation procedures.

## Customer Engagement

    - Educating customers about the new digital application process through campaigns and tutorials.

    - Providing customer support to facilitate easy adoption of the platform.

- Time frame for recover ROI.

## Project Cost Overview:-

    - Total Investment: ₹1,84,50,000 over 30 months.

    - Major Expenses: Infrastructure, software licenses, development, training, and maintenance.

## Revenue Streams:-

    - Increased Loan Approvals: Faster processing times and wider customer reach.

    - Cost Savings: Reduced operational costs through automation and paperless processes.

    - Improved Customer Retention: Enhanced user experience driving repeat business.

## Expected Break-Even Period:-

    - Estimated ROI Timeline: 18 to 24 months post-implementation.

    - Key Factors:

    - Increased loan disbursement volumes.

    - Reduction in operational costs by 20–30%.

    - Enhanced productivity and revenue growth through digital customer acquisition

## Projections for ROI:-

    - Year 1: Moderate revenue increase as the system stabilizes.

    - Year 2: Significant revenue growth due to optimized processes and customer base expansion.

    - Year 3: ROI fully realized, with continued cost savings and profit increments.

- Identifying Stakeholders?

## Analyze Project Scope:-

  - Identify areas impacted by the digital application, such as loan processing, customer service, IT, and compliance & Consider internal and external entities involved in the

Process.

## Categorize Stakeholders:-

  - Internal Stakeholders: Employees, managers, IT teams, and project sponsors.

  - External Stakeholders: Customers, regulatory bodies, vendors, and third-party service providers.

## Stakeholder Mapping:-

  - Use tools like RACI Matrix to determine roles and responsibilities (Responsible, Accountable, Consulted, and Informed). And Classify stakeholders based on their influence and interest in the project.

## Engagement Channels:-

  - Conduct workshops, interviews, and brainstorming sessions to gather input from stakeholders.

  - Use surveys and feedback mechanisms to understand customer expectations.

## Identify Key Decision-Makers:-

  - Pinpoint individuals or groups with authority over budgets, approvals, or process changes, such as senior management or regulatory authorities.

## Evaluate Impact and Interests:-

  - Assess how the project benefits or affects each stakeholder group & Prioritize stakeholders who play critical roles in project success.

- BA Strategy Adopted-

## Define and Plan BA Activities:-

  - Set Objectives: Understand project goals and define BA deliverables.

## Elicitation Techniques:

- Interviews and Workshops: Engage stakeholders to gather requirements.

- Document Analysis: Study existing systems and documentation.

- Prototyping: Visualize requirements to align expectations.

- Brainstorming: Encourage ideas for innovative solutions.

## Stakeholder Analysis and RACI Matrix

- Stakeholder Analysis:

- Identify key stakeholders based on influence and interest.

- Use ILS (Interest, Location, and Support) framework to classify stakeholders.

- RACI Matrix: Define stakeholder roles: Responsible, Accountable, Consulted, Informed.

## Documentation

- Comprehensive documents Involve:

- Business Requirement Document (BRD): High-level requirements and goals.

- Functional Requirement Specification (FRS): Detailed system requirements.

- Use Case Specification: Process flows and scenarios.

- RTM (Requirements Traceability Matrix): Map requirements to deliverables.

- Sign-Off Documents: Finalize agreements with stakeholder signatures.

## Sign-Off and Approval Process

- Present documents to stakeholders for review.

- Address feedback and iterate as needed.

- Secure formal sign-off through meetings or digital tools like DocuSign.

- Communication Channels

- Establish effective channels:

- Email, Slack, or MS Teams for updates.

- Weekly status meetings to review progress.

- Project dashboards for real-time visibility.

## Change Request Management:-

- Implement a structured Change Control Process:

- Log change requests in a centralized system.

- Analyze impact and seek approvals from key stakeholders.

- Update requirements and documents accordingly.

- Progress Reporting Regular Updates: Share progress reports via email, dashboards, or presentations.

- Highlight milestones, risks, and next steps in weekly meetings.

## UAT and Final Sign-Off:-Conduct User Acceptance Testing (UAT):

- Involve stakeholders to validate requirements.

- Document feedback and resolve issues.

- Secure final acceptance through a Client Project Acceptance Form.

- Functional Specifications :-

| Project Name Home Loan Digital Application HDFC Bank |  |
| --- | --- |
| Customer name | HDFC bank LTD |
| Project Version | 1 |
| Project Sponsor | HDFC bank LTD |
| Project Manager | Mr. Ashish Thorat |
| Project Initiation date | [01-07-2021] |

  - Functional Requirement specifications

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | User should be able to log in to the system securely with valid credentials. | 10 |
| FR0002 | Search Loan | User should be able to search for home loan details using loan ID or customer ID. | 9 |
| FR0003 | Calculate EMI | System should calculate EMI based on loan amount, tenure, and interest rate. | 9 |
| FR0004 | View Loan Status | User should be able to view the current status of their home loan application. | 8 |
| FR0005 | Upload Documents | User should be able to upload required documents for loan processing. | 9 |
| FR0006 | Download Documents |  | 8 |

|  |  | User should be able to download previously uploaded Documents. |  |
| --- | --- | --- | --- |
| FR0007 | Generate Loan Statement | User should be able to generate and view their loan statement for a specific period. | 7 |
| FR0008 | Notification Alerts | System should send notifications for loan updates, EMI due dates, and document submission reminders. | 10 |
| FR0009 | Loan Eligibility Check | User should be able to check loan eligibility by providing income and financial details. | 9 |
| FR0010 | Application Status Update | System should update users about the progress and status of their loan application. | 8 |
| FR0011 | Secure Payment Gateway | System should allow users to make secure payments for loan EMIs. | 10 |
| FR0012 | Loan Comparison Tool | User should be able to compare multiple loan options based on interest rates and tenure. | 7 |
| FR0013 | Profile Management | User should be able to view and update their profile information, including contact details. | 8 |
| FR0014 | Customer Support Chat | System should provide a chat option for customer support queries related to loan services. | 9 |
| FR0015 | Logout | User should be able to log out of the system securely. | 10 |
| B.2 Non-Functional Requirement specifications |  |  |  |
| Req ID | Req Name | Req Description | Priority |
| NFR- 001 | Performance | The system must support up to 1,000 concurrent users with a response time of less than 2 seconds. | High |
| NFR- 002 | Scalability | The application should handle a 50% increase in user traffic without requiring infrastructure changes. | Medium |
| NFR- 003 | Security | All sensitive customer data must be encrypted at rest and in transit using AES-256 encryption. | High |
| NFR- 004 | Availability | The system must ensure 99.9% uptime during business hours. | High |
| NFR- 005 | Maintainability | The codebase should allow for new feature implementation within 2 weeks of requirement gathering. | Medium |
| NFR- 006 | Cross-Platform Compatibility | The mobile application must be fully functional on Android 10+ and iOS 12+ devices. | High |

C Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User must be able to log in to access the application Securely. | Yes | Pending | No | Yes | Yes | Yes |
| FR0002 | Search Loan |  | Yes | Yes | Yes | Pending | Yes | Yes |

|  |  |  |  | User must be able to search for loan details using loan ID Or customer ID. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0003 |  | Calculate EMI |  | System must calculate EMI Based on loan amount, tenure, and interest rate. |  | Yes |  | No | Yes | Yes | Yes | Pending |
| FR0004 |  | View Loan Status |  | User must view the status of their home loan application. |  | Yes |  | Pending | No | Yes | Yes | Yes |
| FR0005 |  | Upload Documents |  | User must upload required documents for loan Processing. |  | Yes |  | Yes | Yes | Pending | Yes | Yes |
| FR0006 |  | Download Documents |  | User must download previously uploaded documents. |  | Yes |  | No | Yes | Yes | Yes | Yes |
| FR0007 |  | Generate Loan Statement |  | User must generate and view their loan statement for a specific period. |  | Yes |  | Yes | Pending | Yes | Yes | Yes |
| FR0008 |  | Notification Alerts |  | System must send loan updates, EMI due dates, and reminders. |  | Yes |  | No | Yes | Yes | Pending | Yes |
| FR0009 |  | Loan Eligibility Check |  | User must check loan eligibility using income and financial details. |  | Yes |  | Pending | Yes | Yes | Yes | Yes |
| FR0010 |  | Application Status |  | System must update users about their loan application status. |  | Yes |  | Yes | No | Pending | Yes | Yes |
| FR0011 |  | Secure Payment Gateway |  | System must allow users to make secure EMI payments. |  | Yes |  | Pending | Yes | Yes | No | Yes |
| FR0012 |  | Loan Comparison Tool |  | User must compare loan options based on interest rates and tenure. |  | Yes |  | Yes | Yes | Yes | Pending | Yes |
| FR0013 |  | Profile Management |  | User must view and update profile details, including contact information. |  | Yes |  | No | Pending | Yes | Yes | Yes |
| FR0014 |  | Customer Support Chat |  | System must provide a chat option for customer support queries. |  | Yes |  | Yes | Yes | No | Yes | Yes |
| FR0015 |  | Logout |  | User must log out of the application securely. |  | Yes |  | Yes | Yes | Pending | No | Yes |
| Req ID | Req Name |  | Req Description |  | Design |  | D1 |  | T1 | D2 | T2 | UAT |
| NFR- 001 | Performance |  | The system must support up to 1,000 concurrent users with a response time of less than 2 seconds. |  | High- performance server |  | Done |  | Pass | Pending | Pending | Not Done |
| NFR- 002 | Scalability |  | The application should handle a 50% increase in user traffic without requiring infrastructure changes. |  | Cloud auto- scaling |  | Done |  | Pass | Done | Pass | Pending |

| NFR- 003 | Security | All sensitive customer data must be encrypted at rest and in transit using AES- 256 encryption. | Encryption framework | Done | Pass | Done | Pass | Pending |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR- 004 | Availability | The system must ensure 99.9% uptime during business hours. | Load balancer setup | Done | Pass | Pending | Pending | Not Done |
| NFR- 005 | Maintainability | The codebase should allow for new feature implementation within 2 weeks of requirement gathering. | Modular architecture | Pending | Pending | Pending | Pending | Not Done |
| NFR- 006 | Cross-Platform Compatibility | The mobile application must be fully functional on Android 10+ and iOS 12+ devices. | Cross- platform testing | Done | Pass | Done | Pass | Done |

PROJECT NAME: -

PROJECT ID: - P21231 VIRSION ID: 1.0.0

AUTHOR: - Mohammad Imran

- Document Revisions :-

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 1-Jul-21 | 1 | Initial draft of the Functional Requirements Document. |
| 5-Jul-24 | 1.1 | Added detailed requirements for Login and Dashboard modules. |
| 10-Jul-24 | 1.2 | Updated priority values and included traceability matrix. |

- Approvals :-

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Rajesh Sharma | Chief Technology Officer |  | 1/7/2021 |
| Business Owner | Priya Nair | Head of Digital Banking |  | 1/7/2021 |
| Project Manager | Anil Kumar | Senior Project Manager |  | 2/7/2021 |
| System Architect | Neha Verma | Lead System Architect |  | 2/7/2021 |
| Development Lead | Rakesh Iyer | Full Stack Developer |  | 3/7/2021 |
| User Experience Lead | Ananya Gupta | UX/UI Design Head |  | 3/7/2021 |
| Quality Lead | Prakash Mehta | Quality Assurance Lead |  | 4/7/2021 |
| Content Lead | Shruti Desai | Content Strategist |  | 4/7/2021 |

- RACI Matrix :-

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| John Smith | Project Sponsor | ✔ |  |  |  |  | ✔ |
| Priya Sharma | Business Owner |  |  | ✔ |  | ✔ | ✔ |
| Rakesh Verma | Project Manager |  | ✔ | ✔ |  | ✔ |  |
| Aditi Deshmukh | System Architect |  |  | ✔ | ✔ |  |  |
| Suresh Patel | Development Lead |  | ✔ |  |  | ✔ |  |
| Megha Menon | UX Lead |  | ✔ |  | ✔ |  |  |
| Rahul Tiwari | QA Lead |  |  |  | ✔ | ✔ |  |
| Neha Nair | Content Lead |  | ✔ |  | ✔ |  | ✔ |

- Introduction

## Business Goals

    - Organization Goals & Needs

      - Streamline the home loan application process.

      - Provide customers with an accessible, fast, and user-friendly solution.

      - Increase efficiency in loan processing and customer management.

      - Enhance customer satisfaction through a modern IT solution.

## : Business Objectives

- Seamless loan application process through mobile and web-based platforms & Real-time loan status tracking and updates.

- Smooth KYC and document management system.

- Loan eligibility and EMI calculation tools.

- Enhanced in-app customer support with chatbots and FAQs.

- Automated approval workflows to reduce processing time.

- Integration with HDFC’s core banking systems.

- E-Learning module for home loan awareness and financial planning.

- Secure and compliant system adhering to RBI and HDFC policies.

## Business Rules:

    - Organization Policies, Procedures, and Rules:-

- Loan eligibility verification will adhere to HDFC Bank's policies.

- Interest rates and repayment schedules will comply with RBI regulations.

- Customers must provide all KYC documents (ID proof, income proof, property details) for loan approval.

- Privacy and data security measures will align with GDPR and Bank IT Security Guidelines.

- EMI payments will be processed as per bank-approved procedures.

## Background:-

    - Project Background

- History:-

  - Increasing demand for digital solutions in the home loan sector.

  - Customer dissatisfaction with manual processes leading to delays and errors.

## Business Issues Identified:

  - Inefficient loan application workflows.

  - Lack of customer-friendly tools for loan tracking and processing.

## Expected Benefits:

  - Faster loan approvals and disbursements.

  - Enhanced transparency and customer experience.

  - Improved business scalability through digital transformation

  - Project Objective:-

    - Develop a seamless and scalable IT solution to digitize the home loan process.

- Key Features:

  - Mobile app (Android & iOS) for loan application, EMI tracking, and document submission.

  - Integration of an E-Learning Management System for loan-related guidance.

## Aligning Objectives:-

  - Enhance customer accessibility and satisfaction.

  - Increase operational efficiency and reduce manual intervention.

  - Ensure smooth integration with existing HDFC Bank systems (CRM, Core Banking).

## Project Scope:-

    - 4.6.1 In Scope Functionality

- Mobile application for Android & iOS platforms.

- Loan eligibility calculator and EMI estimator tools.

- Customer onboarding and KYC document submission.

- Loan status tracking and notifications.

- E-Learning Management System for home loan education.

- Integration with backend loan approval systems.

## 4.6.2 Out of Scope Functionality

- Direct integration with third-party financial institutions.

- Post-loan recovery or foreclosure management.

- Mortgage insurance solutions.

- Advanced AI-based fraud detection systems

- Assumptions :-

- Users will have access to a stable internet connection for application usage.

- Customers will possess necessary documents for loan processing.

- The system will integrate successfully with existing HDFC core banking systems.

- Mobile applications will be compatible with iOS and Android devices.

- Users will have basic knowledge of operating mobile and web applications.

- Regulatory requirements will remain stable during the project timeline.

- Adequate server infrastructure will be available to handle user load.

- Data security protocols will be implemented to safeguard user information.

- Stakeholders will provide timely inputs and approvals.

- Third-party services (e.g., for credit score checks) will function seamlessly.

- Constraints :-

- Limited project budget allocated for development and deployment.

- Project must be completed within a set timeline to align with business goals.

- Strict adherence to regulatory and compliance standards in the home loan domain.

- Integration with existing HDFC Bank systems, which may have legacy system constraints.

- The mobile application must be compatible with a range of Android and iOS devices with different specifications.

- Data storage limitations for storing large amounts of user data and documentation.

- The system must adhere to the security guidelines for handling sensitive customer data.

- Limited availability of skilled resources in certain technical areas (e.g., mobile app development).

- External dependencies (e.g., credit score APIs) that may affect the development schedule.

- The need to ensure a seamless user experience across both web and mobile platforms.

- Budget constraints may limit the scope of additional features or enhancements.

- Risks

## Technological Risks

    - Risk of system integration failures: The challenge of integrating the new system with existing legacy systems might lead to delays or system incompatibilities.

Strategy: Mitigate by performing early technical assessments and ensuring compatibility before development.

    - Data security issues: Handling sensitive customer data could expose the system to security breaches if not properly secured.

Strategy: Mitigate by implementing strong encryption, secure data access controls, and regular security audits.

## Skills Risks:-

  - Lack of skilled resources for mobile app development: The project may face delays if the team lacks proficiency in developing robust mobile applications for both Android and iOS platforms. Strategy: Mitigate by hiring experienced mobile developers and providing necessary training to the in-house team.

  - Knowledge gaps in eLearning Management System (LMS): Insufficient expertise in building and integrating the LMS can delay development or impact functionality.

Strategy: Mitigate by involving experts in LMS early in the project and offering specialized training to the development team.

## Political Risks:-

  - Changes in regulatory policies: Shifts in government policies regarding home loans or fintech applications could affect project timelines and compliance requirements.

Strategy: Mitigate by staying updated with regulatory changes and having legal experts on the team to adapt the project to new rules.

  - Government restrictions on data privacy: Government regulations regarding data privacy (e.g., GDPR or local regulations) could restrict data collection or usage.

Strategy: Mitigate by ensuring the platform complies with data privacy laws and engaging legal consultants.

## Business Risks:-

  - Project cancellation or delay due to market conditions: Market changes or poor performance of existing products may lead to a shift in priorities, causing project delay or cancellation.

Strategy: Accept by planning for flexibility in project scope and timelines. Regularly assess market conditions and adjust deliverables.

  - Loss of competitive advantage: If the product development is delayed, competitors could launch similar products ahead of schedule.

Strategy: Mitigate by keeping the project timeline tight and using agile methodologies for quicker delivery and iteration.

## Requirements Risks:-

  - Incorrectly captured customer requirements: Misunderstanding or incorrectly capturing customer requirements for the home loan product could lead to project failure or unmet expectations.

Strategy: Mitigate by frequent customer feedback, validation of requirements through prototypes, and ensuring detailed documentation.

  - Scope creep due to changing customer needs: Continuous changes in business needs or customer expectations could result in scope creep, affecting project delivery.

Strategy: Mitigate by having a clear scope definition and establishing change control mechanisms.

## Other Risks:-

  - Unforeseen technical issues during implementation: Unexpected technical challenges during implementation could cause delays or system instability.

Strategy: Mitigate by setting up a robust testing environment, performing stress tests, and having a backup plan for critical issues.

  - Vendor reliability issues: Dependency on third-party vendors for certain software components or services might result in delays or issues if the vendor fails to deliver on time.

Strategy: Transfer the risk by including penalties in vendor contracts and having alternate vendors identified.

- Business Process Overview

## Process Flow 1:- Initial Inquiry and Pre-Qualification

Customer can inquire about home loan eligibility and interest rates through online platforms, customer service channels, or by visiting an HDFC Bank branch.

## Process Flow 2:- Submission of Application Form

Customer completes and submits the home loan application form with personal and financial details.

## Process Flow 3:- Document Collection

Bank representative collects required documents: identity proof, income proof, property documents, etc.

## Process Flow 4:- Verification and Background Check

Bank conducts a thorough background check, verifying the applicant’s credit history and financial stability.

- Process Flow 5 :- Property Evaluation :- Bank arranges a physical inspection of the property, which includes

  - Technical Evaluation: - Assessing the structural integrity and condition of the property.

  - Legal Evaluation: - Verifying the legal status of the property, ensuring clear titles and Compliance with regulations.

## Process Flow 6:- Approval Process

Loan application is reviewed by the underwriting team, and if all criteria are met, approval is granted.

## Process Flow 7:- Offer Letter Issuance

Bank issues an offer letter to the customer, outlining the loan amount, interest rate, tenure, and terms.

## Process Flow 8:- Acceptance of Offer and Agreement

Customer reviews, accepts the offer, and signs the loan agreement.

## Process Flow 9:- Disbursement of Loan

Bank disburses the loan amount to the customer's account or directly to the property seller's account.

  - Legacy System (AS-IS) :-

# Initial Inquiry and Pre-Qualification

  - Customer Inquiry: Inquiries made via phone, email, or in-person.

  - Pre-Qualification: Bank staff manually assessed eligibility based on initial customer details.

  - Challenges: Delays due to manual interactions and response time.

# Submission of Application Form

  - Application Form: Customers filled out forms physically or via email.

  - Data Entry: Staff manually input data into the system.

  - Challenges: Errors due to manual form submission and data entry.

## Document Collection

  - Document Submission: Customers submitted documents physically or by post.

  - Manual Verification: Bank staff verified documents manually.

  - Challenges: Loss of documents and delays.

## Verification and Background Check Credit Check: -

  - Manual request for credit report.

  - Financial Stability Review: Staff reviewed applicant’s financial stability manually.

  - Challenges: Delays due to reliance on paper-based verification.

## Property Evaluation:-

  - Technical Evaluation: Physical inspection of the property.

  - Legal Evaluation: Manual verification of property documents.

  - Challenges: Time-consuming and resource-intensive.

## Approval Process:-

  - Underwriting: Manual assessment by bank staff.

  - Challenges: Delays due to paperwork and multiple reviews.

## Offer Letter Issuance:-

  - Preparation: Offer letter prepared manually and sent by post.

  - Challenges: Delays in delivery and miscommunication.

## Acceptance of Offer and Agreement:-

  - Offer Acceptance: Customers visited branches for agreement signing.

  - Challenges: Inconvenience and delays due to in-person requirement.

## Disbursement of Loan:-

  - Disbursement: Manual initiation of fund transfer to customer or seller.

  - Challenges: Delays due to manual processes and multiple approvals

  - Proposed Recommendations (TO-BE) :-

- Manual Inquiries:

  - Challenge: Branch-only eligibility checks cause delays.

  - Solution: Online pre-qualification via real-time credit score integration.

## Paper-Based Applications:

  - Challenge: Lengthy, error-prone processes.

  - Solution: Digital application submission with automated data validation.

## Document Verification:

  - Challenge: Manual and time-consuming checks.

  - Solution: Secure document uploads with AI-powered validation.

## Property Evaluation:

  - Challenge: Disjointed technical and legal evaluations.

  - Solution: Centralized scheduling and digital tracking for evaluations.

## Approval Delays:

  - Challenge: Slow manual underwriting.

  - Solution: Automated credit checks and risk analysis using AI.

## Limited Updates:

  - Challenge: Poor customer communication.

  - Solution: CRM integration for real-time notifications.

## Paper-Based Agreements:

  - Challenge: Tedious manual contracts.

  - Solution: Paperless agreements using digital signature tools.

- Business Requirements

## High-Priority functional Requirements:-

- Functional Area: Loan Application Process

  - Requirement: Enable online application submissions with automated data validation.

  - Use Case Link: [UC-001: Online Application Submission]

  - Reference: Functional Specification Document, Section 3.1.

## Functional Area: Document Management

Requirement: Provide secure document upload with automated AI-powered verification.

## Use Case Link: [UC-002: Secure Document Upload]

  - Reference: Functional Specification Document, Section 4.2.

## Functional Area: Approval Workflow

Requirement: Automate credit risk analysis and approval processes using AI tools.

## Use Case Link: [UC-003: Credit Risk Assessment]

  - Reference: Data Flow Diagram, Appendix B.

## Medium-Priority Requirements

- Functional Area: Notifications and Updates

  - Requirement: Send real-time updates to customers on loan application status through email and SMS.

## Use Case Link: [UC-004: Status Notifications]

  - Reference: CRM Integration Plan, Section 6.3.

## Functional Area: Property Evaluation

  - Requirement: Integrate technical and legal evaluations into a centralized digital system.

## Use Case Link: [UC-005: Property Evaluation Workflow]

  - Reference: Workflow Automation Design, Section 5.4.

## Low-Priority Requirements: - 1.Functional Area: User Interface (UI)

  - Requirement: Develop an intuitive, user-friendly mobile and web platform for loan applications.

## Use Case Link: [UC-006: UI/UX Design]

  - Reference: User Persona Document, Section 7.1

## Functional Area: Reporting and Analytics

  - Requirement: Generate monthly performance reports for operational insights.

## Use Case Link: [UC-007: Analytics Dashboard]

  - Reference: Data Analytics Framework, Section 8.2.

## High-Priority non Functional Requirements:

- Functional Area: Performance

  - Requirement: Ensure system performance supports 10,000 concurrent users with a response time of

<3 seconds.

## Use Case Link: [UC-001: High Load Handling]

  - Reference: Performance Testing Report, Section 3.2.

## Functional Area: Security

  - Requirement: Implement two-factor authentication and encryption for all transactions.

## Use Case Link: [UC-002: Secure Authentication]

  - Reference: Security Compliance Checklist, Section 4.1.

## Functional Area: Availability

  - Requirement: Guarantee 99.9% system uptime with critical redundancy measures.

## Use Case Link: [UC-003: System Redundancy]

  - Reference: Availability and Recovery Plan, Section 5.3.

## Medium-Priority non Functional Requirements:-

- Functional Area: Scalability

  - Requirement: System must scale to support a 50% annual increase in users.

## Use Case Link: [UC-004: Scalability Testing]

  - Reference: Scalability Design Document, Section 6.1.

## Functional Area: Compliance

  - Requirement: Adhere to RBI guidelines and GDPR data protection standards.

## Use Case Link: [UC-005: Regulatory Compliance]

  - Reference: Compliance Checklist, Section 7.4.

## Low-Priority non Functional Requirements :-

- Functional Area: Usability

  - Requirement: Create an intuitive, user-friendly interface for web and mobile platforms.

  - Use Case Link: [UC-006: UI/UX Improvements]

  - Reference: User Persona Documentation, Section 8.5.

## Functional Area: Reporting

  - Requirement: Generate automated monthly performance and usage reports.

  - Use Case Link: [UC-007: Report Generation]

  - Reference: Reporting Framework Document, Section 9.3.

## Requirement Traceability Matrix

| Requirement ID |  | Description | Priority | Use Case Link | Reference Material |
| --- | --- | --- | --- | --- | --- |
| FR-001 |  | Online application submission | High | UC-001: Online Application | Functional Spec, Sec 3.1 |

| FR-002 |  | Secure document upload |  | High |  | UC-002: Secure Document Upload |  | Functional Spec, Sec 4.2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR-003 |  | Credit risk assessment |  | High |  | UC-003: Credit Risk Assessment |  | Data Flow Diagram, Appx B |
| FR-004 |  | Real-time notifications |  | Medium |  | UC-004: Status Notifications |  | CRM Plan, Sec 6.3 |
| FR-005 |  | Centralized property evaluation |  | Medium |  | UC-005: Property Evaluation Workflow |  | Workflow Design, Sec 5.4 |
| Requirement ID | Description |  | Priority |  | Use Case Link |  | Reference Material |  |
| NFR-001 | High system performance for 10,000 concurrent users with a response time of <3 seconds. |  | High |  | UC-001: High Load Handling |  | Performance Testing Report, Sec 3.2 |  |
| NFR-002 | Two-factor authentication and encryption for all transactions. |  | High |  | UC-002: Secure Authentication |  | Security Compliance Checklist, Sec 4.1 |  |
| NFR-003 | Ensure 99.9% system uptime with critical redundancy measures. |  | High |  | UC-003: System Redundancy |  | Availability and Recovery Plan, Sec 5.3 |  |

| NFR-004 | Scalability to support a 50% annual increase in users. | Medium | UC-004: Scalability Testing | Scalability Design Document, Sec 6.1 |
| --- | --- | --- | --- | --- |
| NFR-005 | Adherence to RBI guidelines and GDPR data protection standards. | Medium | UC-005: Regulatory Compliance | Compliance Checklist, Sec 7.4 |
| NFR-006 | Generate automated monthly performance and usage reports. | Low | UC-006: Report Generation | Reporting Framework Document, Sec 9.3 |

- Appendices

## 10.1. List of Acronyms

- LTV - Loan-to-Value Ratio

- ROI - Rate of Interest

- EMI - Equated Monthly Installment

- KYC - Know Your Customer

- NOC - No Objection Certificate

- CIBIL -Credit Information Bureau (India) Limited

- FOIR - Fixed Obligation to Income Ratio

## 10.2 Glossary of Terms

- Pre-EMI -	Interest paid only on the disbursed loan amount before the full loan disbursement.

- Margin Money -	The difference between the property value and the loan amount provided by the bank.

- Loan Tenure -	The period over which the borrower repays the home loan in EMIs.

- Processing Fee -	Non-refundable charges paid to the bank for processing the loan application.

- Disbursement - The process of transferring the loan amount to the borrower or property seller.

- Sanction Letter -	A document issued by the bank confirming the approval of the home loan.

- Floating Rate -	An interest rate that varies based on market conditions, often linked to an external benchmark.

## 10.3 Related Documents

- Business Requirements Document (BRD)

- Functional Requirements Specification (FRS)

- Stakeholder Analysis Report

- Data Flow Diagram (DFD)

- Risk Management Plan

- Project Plan/Timeline

- User Acceptance Test (UAT) Plan

- Requirement Traceability Matrix (RTM)

- Functional Specification Document (FSD)

- Non-Functional Requirements Document (NFRD)

THE END