## Slide 1: ICRM SERVICE 360
Prepared By: Shweta Garse
Date: 10-1-2025

## Slide 2: Situation/Problem
Cost Inefficiency: The current Iview system fetches client data from multiple internal and external sources, leading to high maintenance costs and complexity in data management.
Privacy & Security Risks: Iview lacks granular access controls, allowing all users unrestricted access to sensitive client data, posing privacy concerns, especially for high-net-worth segments like private banking and family office clients.
Limited Data Management and Reporting: Iview's fragmented data sources make it difficult to provide centralized access, leading to inconsistent reporting and slow data retrieval, hindering decision-making.
Need for Scalable, Secure Solution: There is a pressing need to migrate to iCRM, which can centralize data, improve access control, reduce costs, and ensure compliance with privacy and regulatory requirements, all while providing a more efficient and secure user experience.

## Slide 3: Opportunity
Enhanced Security: Implement role-based access controls (RBAC) in iCRM to ensure secure, granular data access, particularly for high-net-worth clients.
Cost Efficiency: Migrate to a scalable, cloud-based solution to reduce infrastructure costs, with Agile enabling continuous, cost-effective improvements.
Faster Delivery: Agile allows for rapid, incremental delivery of key features, providing quicker business value.
Scalability & Flexibility: Agile ensures the system can adapt and scale with evolving business needs and regulatory changes.

## Slide 4: Purpose statement
Purpose of this project is to
Make a web-based application for managing and accessing comprehensive customer account data.
This application will help to maintain a database for customer personal details, contact information, demographics, KYC details, account holdings, transactions, linked accounts, linked cards, CIBIL details, loans, investments, and other financial data.
Ensure secure, role-based access control to protect sensitive client information, especially for high-net-worth individuals, in compliance with privacy and regulatory requirements.
Provide a cost-effective, centralized system to reduce data fragmentation, simplify management, and improve reporting and analytics across various customer segments.
Improve operational efficiency by reducing the reliance on multiple internal and external data sources and enabling real-time access to customer data

## Slide 5: Project Objective
Develop a Web-Based Application for centralized access to customer account data.
Centralize and Integrate Data from various sources (e.g., personal, financial, KYC details) into a single database.
Implement Role-Based Access to ensure secure, authorized access to sensitive client data.
Reduce Operational Costs by migrating from legacy systems to iCRM, optimizing infrastructure.
Ensure Real-Time Data Access with accurate, up-to-date client information for all stakeholders.
Enable Scalable Architecture to support future business growth and regulatory changes.
Support Analytics & Reporting to provide actionable insights for decision-making.
Ensure Compliance with privacy and regulatory standards (e.g.FATCA).
Enhance User Experience with a user-friendly interface for internal teams.
Use Agile Methodology to deliver the project in phases with continuous improvements.

## Slide 6: Success Criteria
User can login register with User ID and Password to access the account level data which is his scope of role/access
User can view various account level details like personal details, contact details, RM for account, transaction details etc
User can execute few service request through the application with Minimal documentation like blocking on fraud, loss of card etc
User will have view access to all the details, no transaction access will be given
User can track the changes here which has been executed in finacle or other legitimate systems like loan processing, card related details etc.

## Slide 7: Method/Approach
We will use Agile or iterative approach to complete the project.
Agile model will help us to achieve the objective in which each iteration/sprint will deliver some clearly visible module migration
This will be helpful as requirements here are evolving and iterative approach will help to accommodate the same
ICICI has decided to give this project to Moneyware Software Solutions(MSS)
MSS have a Talent pool of Developers, and Project managers
MSS will complete this project in the span of 18 Months in the budget of 2 Cr.
Database will be updated and maintained by ICICI IT Solutions
Stakeholder analysis will be done using RACI matrix
Elicitation techniques can be used as focused group interviews, workshops etc
Few consultation with SME with respect to regulations and guidelines needs to be done.

## Slide 8: Resources
People
  Project Sponsor: Sandeep Batra
  Project Manager : Viswanath B
  Business analyst: Shweta Garse
  Developers : Akanksha, Vipul, Shubhangi, Dhaval, Moksh
  Testers: Pooja and Pratik
  Database and Network Admin: Indrayani
Time
  Project to be completed in 18 Months time span
Budget
  Budget allotted is 2 Cr.
Software and Hardware (Not to exceed. 1 Cr)
  Latest Version of JAVA for development and testing, Database infra for storage, UI and API integration
  Laptops, Firewalls and VPNs to protect Data, Router installation and maintenance

## Slide 9: Risk and Dependencies
Regulatory frameworks and dependencies
Obtaining necessary approvals on time
Real time data updation from single system which is Finacle
Timely data replication from respective systems.
Change management
Role change related management

## Slide 10: To be completed by
Project Sponsor
Project Manager